MINUTES OF THE MEETING OF THE PARKS AND RECREATION ADVISORY BOARD

North Collier Regional Park

Naples, Florida

November15, 2017

LET IT BE REMEMBERED, the Collier County Parks and Recreation Advisory Board in and for the County of Collier, having conducted business herein, met on this date at 2:00 P.M. at North Collier Regional Park, Naples, FL, with the following members present:

CHAIRMAN: 		Mr. Edward "Ski" Olesky

Ms. Mary Bills, Advisory Board Member

Mr. John Fuchs, Advisory Board Member

Ms. Rebecca Gibson-Laemel, Advisory Board Member

Mr. David Saletko, Advisory Board Member                                                                                      	Mr. Murdo Smith, Advisory Board Member

ALSO PRESENT:

Mr. Barry Williams, Director, Parks and Recreation

Ms. Jeanine McPherson, Assistant Director, Parks and Recreation

Mr. David Berra, Project Manager, Parks and Recreation

Ms. Margaret Bishop, Senior Project Manager, Parks and Recreation

Mr. Rick Garby, Parks Superintendant, Parks and Recreation

Ms. Felicia Kirby, Facilities Management, Parks and Recreation

Ms. Nancy Olson, Regional Manager, Parks and Recreation

Miguel Rojas, Jr., Administrative Assistant, Parks and Recreation

Mr. Mark Sunyak, RWA, Inc.

Page 1

I.	Call to Order

Chairman Olesky called the meeting to order at 2:00 p.m.

II. 	Pledge of Allegiance and Invocation

The Pledge of Allegiance was recited and moment of silence observed.

III.	Approval of the Agenda

Mr. John Fuchs entered a motion to approve the agenda as presented.  Ms. Bills seconded the motion.  All were in favor.  The motion was carried.

IV.	Approval of the October 18, 2017 Minutes

The October 2017 PARAB meeting minutes were not available and will be voted upon at the next scheduled meeting.

V.	Capital Projects Update – Margaret Bishop

+Eagle Lakes Pool -   A slide presentation of the current construction status of the pool 	project was shared with PARAB.  Minor damage to the work site due to Hurricane Irma 	was reported, with near completion of the project still targeted for Memorial Day 2018. 	Johnson Engineering, Inc.  has been retained to perform a tracking study to review 	parking needs behind the community center.  Ms. Bishop reported the present parking 	design meets the state requirement for available spaces; however event parking 	requirements are a consideration as well.  Mr. Fuchs recommended a PARAB meeting 	onsite to tour the ongoing project, which will be scheduled in the near future.

+East Naples Community Park – Ms. Bishop reported that the Tourist Development 	Council (TDC) has funded the construction of an additional 10 pickleball courts at this 	park, which are presently in design phase and targeted for completion prior to the April 	21, 2018 US Open Pickleball Championship to be held there.  The Board of County 	Commissioners (BOCC) has approved a concessionaire agreement with Spirit 	Promotions, LLC to manage concessions for the event.

Question (Mr. Olesky):  Are there plans for the construction of pickle ball courts at 	other county parks?

Answer:  Yes, striping and/or conversion of existing tennis courts to pickle ball courts is 	being done at various parks throughout the county.

Master planning for East Naples Community Park is presently underway, with input 	requested by PARAB.  Meetings have been held between Parks Staff and soccer league 	representatives who primarily utilize the fields at Eagles Lakes Community Park and East 	Naples Community Park.  These discussions centered on a proposal for conversion of 	some soccer field space to pickle ball courts, with a total of 4-1/2 fields remaining for 	soccer play.  Soccer league representatives requested the installation of artificial turf at 	East Naples Community Park.  This concept has been endorsed by the County Manager, 	and design and permitting is underway for this turf conversion project.

Page 2

A contract is also being presented to BOCC for approval in December 2017 for design 	and permitting of the turf conversion project at North Collier Regional Park.  An RFP is 	being written in consideration of the turf product to be used for both park projects, as 	well as the sports tourism venue being constructed at City Gate.   .

Question (Mr. Smith): Is the sports tourism venue slated for tournament and travel team 	little league play only or may local teams practice and play there as well? Mr. Smith 	voiced a concern with regard to accessibility for everyone, specifically with regard to 	East Naples Community Park, which was originally constructed for community use.

Answer:  East Naples Community Park was originally constructed with a community use 	purpose; however, there is an element of change presently underway in view of the 	pickleball phenomenon.  This park continues to offer a wide variety of activities available 	to the local community.  It is expected that the North Collier Regional Park and the sports 	tourism venue will not only draw tournament play, but also local community 	participation, the full impact of which is not yet known.

The Parks Division presently owns 60 acres in East Naples, Manatee Park, which had 	been previously considered as a possible site for construction of soccer fields; however, 	this concept was met with local community resistance.  This site is now being considered 	for construction of affordable housing, with possible park elements.  Another option is 	selling the property in order to purchase an alternative property in East Naples, more 	suitable for active recreation in order to meet community needs.  Acquisition of the 	school property next to East Naples Community Park is also of interest in order to expand 	the park site.

Question (Mr. Saletko):  What is the legal requirement with regard to the number of 	ADA accessible pickle ball courts?

Answer:  Ms. Olson was uncertain as to the number of required ADA accessible 	pickleball courts, however stated that the courts at East Naples Park are fully accessible.  	The slope and width of the sidewalk, and the width of the gate opening leading to the 	courts must be ADA accessible as well.  While the new courts will be constructed as fully 	accessible, a consultant has been engaged for feedback regarding suggestions for 	improvements to the existing tennis courts in order to accommodate ADA requirements.

Ms. Bills stated the possibility of the construction of an arts and recreational complex at 	Sugden Park/Bayshore Drive could impact the master planning process for East Naples 	Community Park by possibly altering the original purpose of the park. The Community 	Redevelopment Agency (CRA) generated a request for proposal (RFP) for the 	development of 17 acres on Bayshore Drive.  The Parks Division has previously 	considered this site for potential interconnect between Bayshore Drive and Sugden Park. 	The BOCC has directed the CRA to pursue negotiations with two separate development 	groups who have presented plans for development of this area.  The concept of a 	symbiotic private/public partnership was generally favorably received by both Parks 	management and the BOCC.

Page 3

Question (Mr. Smith):  Is the acquisition of the adjacent school property actively being 	pursued or is this still conceptual?

Answer:  This site is actively being pursued.  There are future plans for construction of a 	new school at that location; however it is the desire of the Parks Division to construct a 	shared parking lot, prior to the construction of the school.

Question (Ms. Bills):  Are any options being considered for the properties on Bay View 	which are owned by the Parks Division?

Answer:  Several options are being considered for this area, including selling the 	properties outright, improving the Hamilton Avenue area, as well as developing a boat 	trailer parking overflow area.

+Big Corkscrew Island Regional Park – The multipurpose field option in the design of 	Phase I of the park has been approved by the BOCC.

Question (Mr. Olesky):  Are pickleball courts being included as part of the design?

Answer: Yes, 6 pickleball courts and 2 tennis courts are planned.

Question (Mr. Olesky):  Will there be room in the design for expansion of pickleball 	courts if necessary?

Answer:  The design for phase I does not allow for further expansion.

Mr. Williams expressed thanks to Mr. Smith for his input and expertise with regard to the 	design elements for phase I of this park, in particular the appropriate field size and site 	maximization.

A custom ADA accessible children’s playground design is planned, to be constructed of 	synthetic materials and hand painted, and using engineered mulch fiber ground material.

In response to a written request made by the Golden Gate Civics Association, Mr. 	Williams provided the names and public email addresses for PARAB members in order 	to address public questions and concerns regarding the Big Corkscrew Island Regional 	Park project.   A future public meeting is scheduled to provide an update on this park 	project.

VI.	New Business

a.  Coastal Partnership Initiative Grant Program – Nancy Olson

A consultant was retained to assist in the application for a Coastal Partnership Initiative 	Grant prior to the October submission deadline, and which will be presented for approval 	at the BOCC December 2017 meeting.  The grant request is in the amount of $15K for 	assistance in mapping Phase 2 of the Blueways trail project.  Ex post facto approval was 	requested of PARAB for application of this grant funding.

Question (Mr. Smith):  Is this a 50/50 matching grant request?

Answer:  Yes.

Page 4

Ms. Gibson-Laemel entered a motion to approve the grant application to the Coastal 	Partnership Initiative Grant Program in the amount of $15K for assistance in mapping 	Phase 2 of the Blueways trail project.   Mr. Fuchs seconded the motion.  All were in 	favor.  The motion was carried.

b.  Bearsaver Trash Receptacles Grant

Funding was requested of the Florida Department of Environmental Protection (FDEP) 	through the Bear Awareness program for two additional bearsaver trash receptacles to be 	used in Immokalee.  The grant was approved by the BOCC at the November 2017 	meeting.  Ex post facto approval was requested of PARAB for approval of pursuit of this 	funding.

Mr. Fuchs entered a motion to approve the funding request through the Florida 	Department of Environmental Protection Agency, Bear Awareness program, for two 	additional bearsaver trash receptacles.  Ms. Bills seconded the motion.  All were in favor.  	The motion was carried.

c.  Ann Olesky Erosion Control Project – Mr. Mark Sunyak

Mr. Sunyak provided an update as to a meeting had with the Florida Fish and Wildlife 	Conservation Commission regarding a cost review of the proposed enhancement portion 	of the project.  A concept plan has previously been developed by Florida Fish and 	Wildlife for their portion of the project, proposing the use of Geotubes to assist with 	stabilization of installed gravel beds, as well as for extensive vegetation plantings.  For 	the erosion control portion of the project, Mr. Sunyak stated that a geogrid mat product 	was being considered, which provides a cost effective, more natural appearing product, 	which is more easily maintained.  In response to PARAB feedback, the pursuit of a 	Nationwide 42 permit was being considered in order to allow for more fill to be used to 	enhance the appearance of the park.  A slide presentation was shared which illustrated the 	proposed area of erosion control only versus the fill and erosion control areas of the 	project.

The proposed project schedule was shared, as follows:

Start			Completion

Design		12/15/17		02/15/17

Permitting 	02/15/18		10/15/18

Procurement	09/01/18		12/31/18

Construction	07/07/19		07/16/19

The anticipated construction schedule is for six months. If any portion of the schedule 	may be expedited, this will allow for earlier project completion. Likewise, any delays in 	the schedule above would result in delay of project completion.  Funding is presently in 	place to begin the project, while funding for construction is planned to be pursued 	through a TDC grant application.

Page 5

Question:  Will the boat ramp be closed during construction?

Answer:  Ramp closure is dependent upon the scope of work to be done, i.e., complete 	replacement of the ramp versus work done around the ramp.  The ramp is owned by 	Florida Fish and Wildlife and funds may be available for repair or replacement, however 	no work may be required if the ramp is deemed to be in good condition.

Question:  May work be done at night so as not to impact public use during the day?

Answer:  Yes, however it is significantly more expensive to work at night.

A proposed PARAB onsite visit in February 2018 is planned, with a tour of the erosion 	control project and of the updated fitness center at that time.

A summary of the forecasted project budget was shared, including costs for survey work, 	design/permitting, bidding, engineering/inspections, park and erosion control 	construction costs, and habitat restoration costs.

Question:  What are the costs for moving the dirt?

Answer:  Dredging and subsequent possible use of the dirt for fill, imported fill costs, as 	well as removal costs have been factored into the existing budget.

Question:  Is there a discount available in permitting costs to the Parks Division?

Answer:  The Parks Division is viewed as any other developer and disallows the county 	to essentially offer a discount to itself.

A breakdown of the funding sources for the estimated total cost of the budget was shared, 	with a breakdown of the contribution of the Florida Fish and Wildlife Conservation 	Commission for their portion of the project, as well as the County contribution.  This 	estimate is subject to change based on developments which may arise during the 	permitting process.

Ms. Rebecca Gibson-Laemel entered a motion to accept the proposal for the Ann 	Olesky Park erosion control project as presented.  Mr. Saletko seconded the motion.  	All were in favor.  The motion was carried.

VII. 	Adopt A Park

+Mr. Williams noted that an itemized ongoing Parks project list had been made available 	to PARAB members, as requested at the prior meeting in October 2017.

+Ms. McPherson requested feedback from PARAB with regard to a proposed update to 	the Adopt A Park review format, indicating a heavier emphasis on review of programs.  	Mr. Williams stated that a draft of the proposed changes would be compiled and 	presented to PARAB members for review and comment at a subsequent meeting.

Pelican Bay Community Park (Mr. Saletko):

+Broken water fountain between courts 1 and 2.

+4 lights are out over the tennis courts.

Page 6

+2 debris piles were noted, 1 in the parking lot and a very large pile near the bocce 	courts.

+Leaning structure was noted by the bocce courts.

+Missing rake next to the bocce court.

+Only one recycling bin was noted, and more bins were suggested.

+ “No nets or instructional play allowed” sign still remains in front of the green 	space/field.  Mr. Williams stated he will review the original intent for the use of the space 	and will provide an update at the next meeting.

+One bench in the play area is leaning and unable to be used.

+Several members of the public were noted to have set up a table in front of the park for 	interaction with interested park patrons.  Mr. Williams noted this was allowable under the 	freedom of speech and religion amendments set forth in the U.S. Constitution.

+Mr. Saletko expressed thanks to Parks Staff for the painted courts/walls, which have a 	fresh appearance.

+Mr. Williams noted that as part of the FY18 capital projects, the overall park, and in 	particular the clay tennis courts will be assessed for possible updating.

Connor Park (Mr. Saletko):

+Large pole was noted lying along the road.  Mr. Williams noted that this was debris left 	as a result of an ongoing construction project at the park.  A Public Utilities project had 	damaged areas of the park and discussions were ongoing with that department with 	regard to restoration of the park post-construction.

Bluebill Beach Access (Mr. Saletko):

+4-5 root balls were noted at the handicap pick-up/dropoff point of the turnabout, as well 	as damaged/missing vegetation in several areas.

+A large tree was blown over near the restroom.

+The bike rack was noted to be blown over.

+Mr. Williams noted TDC funding is available for use at that site, which may be applied 	towards restoration of this area.

Starcher Petty Field (Mr. Saletko):

+Fencing and signage were noted to be down.  Per Mr. Williams, bids are being solicited 	for contractors on fencing jobs less than $50K in an attempt to expedite repairs; however, 	due to the extensive fencing damage sustained as a result of Hurricane Irma, the 	procurement process for necessary repairs is anticipated to be lengthy.

+Bathrooms were noted to be locked.

+Bathroom roofs were noted to be peeling.

+Mr. Garby noted that the park had previously been assessed for damages and necessary 	repairs.

+ Mr. Saletko highlighted the addition of two handicap accessible parking spots, as well 	as the walkway to the concession area being made ADA accessible.

Page 7

Damage to lighting at all parks has been documented by Mr. Garby and his staff, who are 	working on obtaining contractor quotes for repairs, using FEMA guidelines for 	reimbursement.

Debris removal at all 75 parks located within Collier County are being prioritized by 	activity level at each park.  Tree removal has also been contracted out in an effort to 	expedite this process. Hiring trucks for debris removal was initially hindered due to 	higher prices per truck being paid by other counties; however, there are presently 200+ 	trucks working on debris removal in Collier County.

Question (Ms. Gibson-Laemel):  Who is responsible for debris removal at the corner of 	Livingston and Vanderbilt?

Answer:  The property is owned by Pelican Marsh and is not the responsibility of the 	Parks Division.

VIII.	Director’s Highlights

+The BOCC has given permission to buy up to $17M worth of property through the 	Conservation Collier initiative, with a request by the Board for funding criteria to be 	identified and presented for considered in April; i.e., possible sales tax referendum, 	Conservation Collier referendum, or some variation of both options.  There are presently 	$32M worth of eligible properties under consideration for purchase, ranked by specific 	criteria.  Mr. Williams suggested PARAB members submit recommendations for 	purchase of eligible properties for purchase.  Mr. Olesky suggested consideration of a 	property located in Immokalee at the corner of Pepper Road and Lake Trafford Road.  In 	this process, an initial assessment is done to determine if the property is viable within the 	specific criteria which must be met to be eligible for this program.

+Beach Park reciprocal agreement:  The city and county have reached an agreement in 	which the county will pay $1.5M to the city towards a 10 year agreement for reciprocal 	parking, i.e., parking stickers will allow for parking in both city and county parking lots.

+Non-resident beach stickers have been discontinued.  Beachgoers who reside outside of 	Collier County will now be required to pay for beach parking.  This may facilitate greater 	beach access for local residents.

+Adequate beach access remains an issue and the county has been tasked with proposing 	options to address this problem.  Parks Staff has compiled a list of suggestions, which 	will be presented to the BOCC at the January 2018 meeting.

+The BOCC has accepted the Parks Division recommendation to not move forward with 	the Immokalee Airport site as the proposed location of the ATV Park project.  The 	reasons cited were aviation versus non-aviation use of the property, the opinion rendered 	by Florida Fish and Wildlife of total secondary panther zone impact, which in 	conjunction with design and development costs rendered this location cost prohibitive.  A 	suggestion was made by the BOCC to work with South Florida Water Management in 	pursuing other options.

Page 8

Mr. Williams has contacted Lisa Koehler of Big Cypress Basin to discuss a possible lease 	agreement for use of a 640 acre site adjacent to Pepper Ranch, for which a conceptual 	plan for an ATV Park has previously been designed.  The possibility for a Brownfields 	Grant exists for this site, which are grant funds that are given to assess, safely clean up 	and sustainably reuse distressed properties.

+In the interim, a recommendation was made by the BOCC to reinstitute the Tickets to 	Ride program, wherein tickets to nearby ATV parks are purchased by the county for 	Collier resident use.  This program had previously been approved for reinstitution by the 	ATV Ad Hoc committee, with revisions.  These tickets will likely be purchased with 	interest earned on the $3M held in trust for this project.

+Mr. Williams reported that a study had been completed with regard to the feasibility of 	the operation by the Parks Division of a public golf venue.  The results were presented to 	the BOCC, who ultimately denied the operation of a public golf course by the Parks 	Division.  Mr. Williams stated that due to the timeliness of the request and presentation to 	the BOCC, this issue had not been presented to PARAB for consideration prior to 	presentation to the Board.

IX.	Public Comments/Board Comments

+Question (Mr. Saletko):  What is the current status of the dog park at Veterans Park?

Answer:  Mr. Williams noted extensive tree damage at this park, which has been cleared; 	however, repair of fencing at the dog park is on a list of approximately 40 smaller fencing 	projects post Hurricane Irma.  Mr. Williams and Mr. Garby have plans to conduct an 	onsite visit and noted that the bid process to secure a contractor for fence repair impacts 	timeliness of repairs.

+It was noted that Mr. Saletko and Mr. Smith are due to complete the application process 	for PARAB membership.

Page 9

X.	Adjournment

There being no further business for the good of the County, the meeting 	was adjourned by order of the chair at 3:45 p.m.

Parks and Recreation Advisory Board

_______________________________

Edward “Ski” Olesky, Chairman

These minutes approved by the Board/Committee on __________ as 	presented, or as amended __________ .

Page 10